🧱 PHASE-WISE FRONTEND EXECUTION PLAN

I’ll give you a professional-grade roadmap (what companies expect).

🚀 PHASE 0 — ALIGNMENT & DESIGN (Day 1–2)

🎯 Goal:

Freeze product vision + UX + structure before coding

✅ Tasks

1. Define Product Identity

- Name:
Quinfosys™ QuDrugForge

- Caption:
Quantum AI for Drug Discovery

2. Define User Personas

- Research Scientist

- Pharma Analyst

- AI Researcher

3. Define Core User Flow

Landing → Login → Dashboard → Workspace → Run AI → Results → Analysis

4. Finalize Page Architecture – CHECK THE “page arch.word”

- Dashboard-0 (Landing)

- Auth Pages

- Dashboard (App)

- Workspace

- Results

- Simulation

- Chat

5. Wireframe (MANDATORY)

👉 Create rough layouts for:

- Landing

- Dashboard

- Workspace

- Results

(You can sketch / Figma / even paper)

🎯 Deliverables

- ✅ Page map

- ✅ User flow

- ✅ Wireframes

🧱 PHASE 1 — FOUNDATION SETUP (Day 3–4)

🎯 Goal:

Set up scalable frontend architecture

✅ Tasks

1. Setup Next.js Structure

You already have it, but reorganize:

/app

/(marketing)

/(auth)

/(dashboard)

2. Layout System

- Root layout

- Marketing layout

- Dashboard layout (sidebar + header)

3. Design System

Create reusable:

- Buttons

- Cards

- Inputs

- Modals

- Loaders

4. Theme Setup

- Colors (dark + scientific theme)

- Typography

- Spacing system

5. API Layer Cleanup

From your backend:

- Central API client

- Error handling

- Loading states

🎯 Deliverables

- ✅ Clean folder structure

- ✅ UI component library

- ✅ Base layouts

🌐 PHASE 2 — DASHBOARD-0 (LANDING PAGE) (Day 5–7)

🎯 Goal:

Create company-grade marketing interface

✅ Sections to Build

1. Hero Section

- Title + caption

- CTA buttons

2. Product Overview

Explain pipeline simply:

3. Features Section

- AI Generation

- ADMET Prediction

- Docking

- Quantum Validation

4. Demo Results Section (IMPORTANT)

- Show:

  - Generated molecules

  - Scores

  - Visualizations

5. Workflow Section

Generate → Filter → Dock → Simulate → Quantum

6. Pricing Section

7. Footer

🎯 Deliverables

- ✅ Fully functional landing page

- ✅ Navigation to login

🔐 PHASE 3 — AUTHENTICATION SYSTEM (Day 8–9)

🎯 Goal:

Enable secure access

✅ Pages

- Login

- Signup

- Forgot password

✅ Features

- Form validation

- API integration

- Session handling

🎯 Deliverables

- ✅ Auth flow working

- ✅ Protected routes

🧠 PHASE 4 — CORE DASHBOARD (Day 10–13)

🎯 Goal:

Upgrade your existing dashboard into product UI

✅ Features

1. Overview Cards

- Total molecules

- Experiments

- Success rate

2. Charts

- Distribution (MW, LogP)

- Dataset insights

3. Activity Panel

- Recent runs

- Notifications

🎯 Deliverables

- ✅ Professional dashboard UI

- ✅ Integrated with backend

🧪 PHASE 5 — WORKSPACE (CORE ENGINE) (Day 14–18)

🎯 Goal:

Create control center for AI pipeline

✅ Features

Input Panel

- Protein input

- Constraints:

  - LogP

  - QED

  - Toxicity

Actions

- Generate molecules

- Run docking

- Run full pipeline

Output

- Status

- Logs

- Intermediate results

🎯 Deliverables

- ✅ Fully interactive pipeline trigger UI

📊 PHASE 6 — RESULTS SYSTEM (Day 19–22)

🎯 Goal:

Show scientific outputs properly

✅ Sections

1. Generated Molecules

2. Filtered Candidates

3. Docking Results

4. Simulation Results

5. Quantum Results

Features

- Tables

- Sorting

- Filtering

- Download

🎯 Deliverables

- ✅ Structured results visualization

🌌 PHASE 7 — ADVANCED VISUALIZATION (Day 23–27)

🎯 Goal:

Leverage your strongest feature: visualization

✅ Features

1. 3D Molecule Viewer

- 3DMol integration

2. Chemical Space

- Embedding plots

3. Simulation Viewer

From plan:

- Trajectories

- RMSD charts

🎯 Deliverables

- ✅ Interactive scientific UI

🤖 PHASE 8 — AI COPILOT (Day 28–32)

🎯 Goal:

Implement Subsystem 5 UI

✅ Features

- Chat panel

- Tool calling UI

- Dynamic canvas

🎯 Deliverables

- ✅ Chat-driven workflow control

🕓 PHASE 9 — HISTORY & EXPERIMENTS (Day 33–35)

🎯 Goal:

Make system usable long-term

✅ Features

- Experiment tracking

- Saved runs

- Re-run pipeline

🎯 Deliverables

- ✅ Persistent workflow system

🎨 PHASE 10 — POLISH & UX (Day 36–40)

🎯 Goal:

Make it company-ready

✅ Add

- Loading skeletons

- Animations

- Error states

- Empty states

- Tooltips

🎯 Deliverables

- ✅ Production-level UX

🚀 PHASE 11 — DEPLOYMENT & FINALIZATION (Day 41–45)

🎯 Goal:

Make it deployable

✅ Tasks

- Environment configs

- API URL handling

- Build optimization

- Docker (optional)

🎯 Deliverables

- ✅ Live application

📊 FINAL SUMMARY

| Phase | Focus | Outcome |
| --- | --- | --- |
| 0 | Design | Blueprint |
| 1 | Setup | Base system |
| 2 | Landing | Product entry |
| 3 | Auth | Access control |
| 4 | Dashboard | Overview |
| 5 | Workspace | Core engine |
| 6 | Results | Data output |
| 7 | Visualization | Scientific UI |
| 8 | AI Chat | Smart control |
| 9 | History | Persistence |
| 10 | Polish | UX |
| 11 | Deploy | Production |